Project Proposal

Yaroslav Morozov

CST-452

Grand Canyon University

Prof. Amit Karmaker

Revision: Final

06/16/2026

# ABSTRACT

Forge is a Python desktop fitness and health tracking application developed for the CST-451 and CST-452 senior project sequence. The project addresses the need for a focused, no-cost fitness tool that can run locally without subscriptions, cloud accounts, or constant internet connectivity. Forge allows users to create a profile, calculate BMI, BMR, and TDEE, generate goal-based macro targets, log strength workouts, view workout history, and receive progressive overload feedback based on saved workout records.

The completed project also includes cardio activity tracking, MET-based estimated calorie burn using saved profile weight, cardio history management, local JSON persistence, a refined dark-mode graphical interface, a packaged Windows executable, and a public GitHub Pages project portfolio. The final deliverables demonstrate project planning, modular implementation, testing, documentation, deployment, and presentation of the completed software product.

## History and Signoff Sheet

### Change Record

| Date | Author | Revision Notes |
| --- | --- | --- |
| 02/08/2026 | Yaroslav Morozov | Initial draft for review/discussion |
| 06/07/2026 | Yaroslav Morozov | Milestone revision with implementation plan, functional requirement mapping, and source code listing |
| 06/16/2026 | Yaroslav Morozov | Final revision reflecting completed Forge application, testing artifacts, executable build, and public portfolio website |

### Overall Instructor Feedback/Comments

Instructor feedback and final milestone requirements were integrated into the completed proposal, implementation documentation, test artifacts, source code listing, and portfolio website.

# TABLE OF CONTENTS

Project Overview and Project Objectives

Project Scope

Project Success Measures

Project High-Level Solution

Project Controls

Project Cost and Schedule

Appendix A - References

Appendix B - Copyright Compliance

# Project Overview and Project Objectives

Many people pursuing health and fitness goals are unsure how to calculate daily caloric needs, generate realistic macro targets, or track workout progress consistently. Existing fitness apps often require subscriptions, constant connectivity, or complex interfaces. Forge was developed as a free, locally stored desktop application that helps users calculate BMI, BMR, and TDEE; generate macro targets based on cutting, bulking, recomposition, or maintenance goals; log strength workouts; track cardio activity; and review saved history in one focused interface.

## Christian Worldview

This project aligns with the Christian value of stewardship of the body (1 Corinthians 6:19-20). By supporting physical health, discipline, and responsible self-management, Forge encourages users to care for the body they have been given. Its no-cost, locally run design also supports principles of service and accessibility by providing useful health and fitness tools without requiring paid subscriptions or cloud-based accounts.

## Project Objectives

1.  Accurately calculate BMI, BMR, and TDEE using accepted formulas.

2.  Generate macro targets based on user profile data and selected fitness goal.

3.  Allow users to log strength workouts and review workout history.

4.  Provide progressive overload feedback based on saved workout records.

5.  Allow users to track cardio activity and estimate calories burned.

6.  Store user profile, workout history, and cardio history locally using JSON persistence.

7.  Provide a polished Python/Tkinter desktop interface and packaged Windows executable.

8.  Publish an internet-facing senior project portfolio with screenshots, diagrams, artifacts, code snippets, and run instructions.

## Challenges

1.  Designing a user-friendly desktop interface that remains clear across multiple tracking screens.

2.  Implementing accurate fitness and nutrition calculations for BMI, BMR, TDEE, macro targets, and cardio calories.

3.  Ensuring reliable local JSON storage for profile, workout, and cardio data.

4.  Presenting saved workout and cardio history in a readable and useful way.

5.  Packaging the application as a Windows executable and deploying a public portfolio site.

## Benefits and Opportunities

1.  Provides a no-cost fitness and nutrition tracking tool.

2.  Runs locally without requiring subscriptions, accounts, or cloud services.

3.  Supports personal growth, health, discipline, and long-term fitness tracking.

4.  Demonstrates modular Python application development, testing, documentation, and deployment.

5.  May be adapted in the future into a mobile app, cloud-enabled version, or analytics-focused platform.

# Project Scope

This project involved the development of Forge, a Python desktop fitness and nutrition application designed to help users create a profile, calculate health metrics, generate macro targets, log strength workouts, track cardio sessions, estimate calories burned, and review saved history without depending on cloud services. The final scope includes profile setup, BMI/BMR/TDEE calculations, macro recommendations, strength workout logging, progressive overload feedback, cardio tracking, MET-based calorie estimation, local JSON persistence, a polished dark-mode GUI, a packaged Windows executable, and a GitHub Pages portfolio website. Out-of-scope items include social networking features, third-party API integrations, mobile app deployment, paid subscription services, and full backend/cloud database deployment.

## Stakeholders

| Stakeholder Name | Role(s) | Responsibilities |
| --- | --- | --- |
| Yaroslav Morozov | Developer, Client | Project development, testing, planning, documentation, delivery, portfolio deployment |
| Professor Amit Karmaker | Evaluator | Review and evaluate the senior project milestone submissions and final deliverables |

## Work Breakdown Structure

| ID | Task | Dependencies | Status | Effort Hours | Cost | Actual Completion | Resource |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Project planning and UI wireframing | - | Completed | 10 | $0 | 02/14/2026 | Microsoft Word, draw.io |
| 2 | Analysis and requirements | Task 1 | Completed | 8 | $0 | 03/02/2026 | Microsoft Word, draw.io |
| 3 | Final architectural plan | Task 2 | Completed | 8 | $0 | 03/29/2026 | Microsoft Word, draw.io |
| 4 | Metric and macro calculation development | Task 3 | Completed | 12 | $0 | 04/12/2026 | Python, IDE |
| 5 | Workout tracker, history, and persistence | Task 4 | Completed | 10 | $0 | 04/26/2026 | Python, JSON |
| 6 | Cardio tracker and calorie estimation | Task 5 | Completed | 9 | $0 | 06/01/2026 | Python, Tkinter |
| 7 | Final UI refinement, testing, executable, and portfolio | Task 6 | Completed | 11 | $0 | 06/16/2026 | Python, GitHub Pages, PyInstaller |

# Project Success Measures

Project success was measured by the completed implementation and testing of the application core features: accurate BMI/BMR/TDEE calculations, macro generation, strength workout logging, progressive overload recommendations, cardio tracking, MET-based calorie estimation, local data persistence, a usable graphical interface, a packaged executable build, and an accessible public portfolio website.

## Project Completion Criteria

1.  Core calculator and macro generation features are implemented and tested.

2.  Workout tracker, workout history, and progressive overload feedback are complete and usable.

3.  Cardio tracker, estimated calorie burn, and cardio history management are implemented and tested.

4.  Local profile, workout, and cardio persistence works across application sessions.

5.  Final documentation, executable build, GitHub repository mirror, public portfolio website, and presentation video are complete.

## Assumptions and Constraints

| ID | Description | Comments | Type | Status | Date Entered |
| --- | --- | --- | --- | --- | --- |
| 1 | Users will input accurate personal data. | Calculation outputs depend on user-entered age, height, weight, sex, activity level, and goal. | Assumption | Closed | 04/12/2026 |
| 2 | Application will remain local-first. | Final version uses local JSON storage rather than a required backend/cloud database. | Constraint | Closed | 04/26/2026 |
| 3 | Windows executable is a final delivery target. | Packaged executable is intended for Windows testing and final submission support. | Constraint | Closed | 06/16/2026 |

# Project High-Level Solution

## Introduction

Forge is a locally run desktop application designed to help users manage personal fitness data in a focused and accessible way. The application collects profile information, calculates key metrics such as BMI, BMR, and TDEE, generates macro targets based on the selected fitness goal, logs strength workouts, reviews workout history, recommends progressive overload adjustments, tracks cardio sessions, and estimates cardio calories using activity, intensity, duration, and saved body weight. The final build uses local JSON storage and a Python/Tkinter graphical interface, with a packaged Windows executable and public project portfolio.

## Data/Input Overview

User profile inputs: age, weight, height, sex, activity level, and fitness goal.

Strength workout inputs: exercise name, sets, reps, weight used, and effort/progress information.

Cardio inputs: activity type, duration, intensity, and saved profile weight for calorie estimation.

## Assumptions Made

Users will input accurate profile and workout information.

The completed version functions offline using local JSON storage.

Progressive overload and calorie estimates provide guidance and should not replace professional medical or fitness advice.

## Solution Components

### Metric and Macro Calculation Engine

Calculates BMI, BMR using the Mifflin-St Jeor formula, and TDEE from user profile data.

Generates goal-based macro targets for cutting, bulking, recomposition, and maintenance.

### Workout Tracker and Progression Logic

Allows users to log strength workouts and save them locally with structured workout records.

Evaluates saved workout history to recommend progressive overload adjustments.

Supports viewing, deleting, and clearing workout history records through the interface.

### Cardio Tracker and Calorie Estimation

Allows users to log cardio activity type, intensity, and duration through a dedicated tracker screen.

Uses MET-based calculation logic and saved profile weight to estimate calories burned.

Stores cardio history locally and allows users to view, delete, clear, and persist cardio records.

### User Interface, Storage, and Portfolio

Uses a dark-mode Tkinter interface with rounded-button navigation and dedicated screens for profile, metrics/macros, workout tracking, cardio tracking, and history views.

Uses JSON-based storage to save and load profile data, workout history, and cardio history between sessions.

Includes a public GitHub Pages portfolio website, supporting documents, source code examples, final presentation video, and downloadable Windows executable.

## Code Examples

def calculate_bmr(weight_kg, height_cm, age, sex):

if sex.lower() == "male":

return (10 * weight_kg) + (6.25 * height_cm) - (5 * age) + 5

return (10 * weight_kg) + (6.25 * height_cm) - (5 * age) - 161

def recommend_progression(previous_weight, current_weight, reps_completed):

if current_weight >= previous_weight and reps_completed >= 8:

return "Increase weight slightly next session."

return "Maintain weight until target reps are completed."

def estimate_cardio_calories(met_value, weight_kg, duration_minutes):

hours = duration_minutes / 60

return round(met_value * weight_kg * hours, 2)

# Project Controls

## Risk Management

| Event Risk | Risk Probability | Risk Impact | Risk Mitigation | Contingency Plan |
| --- | --- | --- | --- | --- |
| Data Loss or Corruption | Medium | Saved profile, workout, or cardio records could be lost or unreadable. | Use JSON storage structure and test save/load/delete/clear functions. | Use backup or recreated sample data to restore testing. |
| Calculation Errors | High | Incorrect BMI, BMR, TDEE, macros, or calorie estimates could reduce app usefulness. | Test formulas with known values and review calculation logic. | Correct calculations.py and retest affected features. |
| Interface Usability Issues | Medium | Poor navigation or unclear screens could reduce user experience. | Refine dark-mode UI, rounded buttons, labels, and screen flow. | Simplify navigation and labels based on testing feedback. |
| Executable Packaging Issues | Medium | Executable may not launch correctly outside the development environment. | Package, download, extract, and test on Windows before final submission. | Provide source-run instructions as backup. |
| Portfolio Deployment Issues | Low | Public website links or downloads may not work for reviewers. | Test GitHub Pages site and artifact downloads from an external machine. | Submit direct repository and zipped deliverable links as backup. |

## Issues Log

| ID | Description | Project Impact | Action Plan/Resolution | Owner | Importance | Date Entered | Date Resolved |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Local persistence and saved state handling | Could affect profile/workout/cardio history | Implemented JSON storage and tested save/load/delete/clear operations | Yaroslav Morozov | High | 05/18/2026 | 06/16/2026 |
| 2 | TDEE/BMR/macro logic bugs | Could produce incorrect outputs | Refactored and tested calculation logic thoroughly | Yaroslav Morozov | High | 05/18/2026 | 06/16/2026 |
| 3 | Workout log visual glitches | Could reduce usability | Corrected UI layout, dark-mode styling, and navigation controls | Yaroslav Morozov | Medium | 05/18/2026 | 06/16/2026 |
| 4 | Cardio tracker integration | Could conflict with existing workout history flow | Added CardioEntry model, cardio storage, cardio history screen, and integration tests | Yaroslav Morozov | High | 05/18/2026 | 06/16/2026 |
| 5 | Executable and portfolio deployment | Could affect final review access | Packaged executable, deployed GitHub Pages portfolio, and externally tested links/downloads | Yaroslav Morozov | High | 06/16/2026 | 06/16/2026 |

## Change Control Log

| ID | Change Description | Priority | Originator | Evaluator | Status | Date of Decision | Included in Rev. # |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | Confirmed local-first desktop implementation instead of required backend/cloud deployment | High | Yaroslav Morozov | Amit Karmaker | Approved/Completed | 05/24/2026 | Final |
| 2 | Added cardio tracker, MET-based calorie estimation, and cardio history management | High | Yaroslav Morozov | Amit Karmaker | Approved/Completed | 05/24/2026 | Final |
| 3 | Added final dark-mode interface refinement, executable build, and public portfolio website | High | Yaroslav Morozov | Amit Karmaker | Completed | 06/16/2026 | Final |

## Roles and Responsibilities

| Name | Team | Project Role | Responsibility |
| --- | --- | --- | --- |
| Yaroslav Morozov | Development Team | Sole Project Lead / Developer | Handled planning, application logic, UI development, local persistence, testing, documentation, executable packaging, GitHub repository updates, portfolio deployment, and final submission preparation. |
| Professor Amit Karmaker | Evaluator | Instructor / Reviewer | Reviewed and evaluated senior project milestone submissions and final deliverables. |

# Project Cost and Schedule

1. This project did not require material or financial resources. Development was completed using existing tools such as Python, Tkinter, GitHub, GitHub Pages, Microsoft Word, Microsoft Excel, draw.io, browser-based testing, and the local development environment. No paid APIs, subscriptions, or external funding were required.

2. Tasks were divided and prioritized according to milestone deadlines. Development was completed across the senior project sequence, with final testing, executable packaging, supporting documentation, portfolio deployment, and submission packaging completed in the final milestone period.

# Appendix A - References

Bible Gateway. (n.d.). 1 Corinthians 6:19-20, New International Version. https://www.biblegateway.com/passage/?search=1+Corinthians+6%3A19-20&version=NIV

Mifflin-St Jeor Equation. (n.d.). Medscape Reference. https://reference.medscape.com/calculator/846/mifflin-st-jeor-equation

Python Software Foundation. (n.d.). Python license. https://docs.python.org/3/license.html

Tcl/Tk Software. (n.d.). Tcl/Tk license terms. https://www.tcl.tk/software/tcltk/license.html

GitHub Docs. (n.d.). GitHub Pages documentation. https://docs.github.com/en/pages

PyInstaller. (n.d.). PyInstaller documentation and license. https://pyinstaller.org/en/stable/

# Appendix B - Copyright Compliance

Forge was developed primarily with original source code written by the student. External technologies used in the project include Python, Tkinter, JSON storage through the Python standard library, GitHub/GitHub Pages for source control and static portfolio hosting, draw.io-style diagrams, and packaging tools for the Windows executable build. These tools were used according to their documented license terms and were selected because they supported local desktop development, simple persistence, public portfolio hosting, and executable packaging without requiring paid third-party services.

No substantial external application code was copied into the project. External tools were used as development, documentation, hosting, and packaging resources. The final portfolio includes project screenshots, diagrams, source code snippets, supporting documentation, and links to the GitHub repository and presentation video.